Sprint Planning (Rain_Prediction_Pipeline_Flask)

Story Points Scale

1 – Very Easy
2 – Easy
3 – Moderate
5 – Difficult

Sprint 1

Data Collection (Epic 1)

- Gathering Weather Dataset (USN1) – 2

- Loading Dataset into System (USN2) – 1

Data Preparation (Epic 2)

- Handling Missing Values (USN3) – 3

- Feature Selection / Creating Fields (USN4) – 3

- Handling Data Inconsistency (USN5) – 3

Total Story Points in Sprint 1

2 + 1 + 3 + 3 + 3 = 12

Sprint 2

Model Development (Epic 3)

- Train ML Model (USN6) – 3

- Evaluate Model Accuracy (USN7) – 2

Web Application (Epic 4)

- Develop Flask Interface (USN8) – 5

- Integrate ML Model with Flask (USN9) – 5

Result Display (Epic 5)

- Display Prediction Output (USN10) – 5

Total Story Points in Sprint 2

3 + 2 + 5 + 5 + 5 = 20

Final Calculation

Sprint 1 = 12
Sprint 2 = 20

Total Story Points = 32

Number of Sprints = 2

Velocity = Total Story Points / Number of Sprints

32 / 2 = 16

Team Velocity

16 Story Points per Sprint