Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 16 FEB 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS87433 |
| Project Name | Rain Prediction Pipeline Flask |
| Maximum Marks | 5 Marks |

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection (Epic 1) | USN-1 | Gather rainfall/weather datasets from open sources (Kaggle/UCI) | 2 | High | Athreya |
| Sprint-1 | Data Collection (Epic 1) | USN-2 | Load dataset into project environment | 1 | High | Rohith |
| Sprint-1 | Data Preparation (Epic 2) | USN-3 | Handle missing values | 3 | High | Tarun |
| Sprint-1 | Data Preparation (Epic 2) | USN-4 | Feature engineering for better accuracy | 3 | Medium | Tarun |
| Sprint-1 | Data Preparation (Epic 2) | USN-5 | Fix data inconsistencies | 3 | Medium | Rohith |
| Sprint-2 | Visualization (Epic 3) | USN-6 | Display prediction results | 2 | Medium | Lavanya |
| Sprint-2 | Visualization (Epic 3) | USN-7 | Show model accuracy comparison | 2 | Medium | Lavanya |
| Sprint-2 | Visualization (Epic 3) | USN-8 | Display confusion matrix | 2 | Medium | Uday |
| Sprint-2 | Visualization (Epic 3) | USN-9 | Show ROC curve | 4 | High | Uday |
| Sprint-2 | Flask Dashboard (Epic 4) | USN-10 | Interactive Flask prediction UI | 5 | High | Athreya |
| Sprint-2 | Documentation (Epic 5) | USN-11 | Prepare project documentation | 5 | Medium | Rohith |

Project Tracker, Velocity & Burndown:

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Points Completed | Actual Release |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 31-01-2026 | 04-02-2026 | 12 | 20-02-2026 |
| Sprint-2 | 20 | 6 Days | 04-02-2026 | 10-02-2026 | 12 | 20-02-2026 |
| Sprint-3 | 20 | 6 Days | 10-02-2026 | 16-02-2026 | 12 | 20-02-2026 |
| Sprint-4 | 20 | 6 Days | 22-02-2026 | 27-02-2026 | 12 | 20-02-2026 |

Velocity

- Total Story Points = 12 + 20 = 32

- Number of Sprints = 2

- Velocity = 32 ÷ 2 = 16 Story Points per Sprint

If sprint duration = 10 days, then:

- Average Velocity (AV) per iteration unit = 16 ÷ 10 = 1.6 Story Points per Day

Burndown Chart

A burndown chart will show:

- X-axis → Sprint days (time).

- Y-axis → Remaining story points.

- Line slopes downward as tasks are completed, ideally reaching zero by sprint end.